**08/02/2021**

**Agenda:**

1. Complete the presentation

2. Determine the tasks for project report due on 8/6

**What we did since last meeting:**

Shiyun: fixed add patient feature issue, fixed search feature issue, fixed routes issue on patient branch

Kaiqi: Tested search feature on test branch, went over/edited functionality slides for final presentation and began “Goal and Description” and “Major Design Decision” sections on final report.

**What we are going to do:**

**Project report:**

[**https://docs.google.com/document/d/1uDLFeUOMW0TSCO-NScO2lp-pG\_Zekm-vrzYg7Om75HU/edit?usp=sharing**](https://docs.google.com/document/d/1uDLFeUOMW0TSCO-NScO2lp-pG_Zekm-vrzYg7Om75HU/edit?usp=sharing)

* Goals And Description of the application: Kaiqi
* Application Requirements and Architecture: Shiyun
* ERdata model with the requirement of minimum 10 relations for the application: Shiyun
* A database design, including tables and relationships among tables: Shiyun
* Make a GET, POST, PUT, DELETE request using axios with React Hook in Patient feature, Ward feature, Pharmacy feature, Insurance feature in the frontend: Thanh Le
* Demo: Thanh Le
* Major design decisions: Kaiqi
* Implementation details
* Conclusions, lessons learned possible improvements

This file will be uploaded to Github and Canvas on 08/06 9:00pm by Shiyun.

**Division of work: everyone**

[**https://docs.google.com/document/d/1bPy1zE5PnfrTF63Dy\_T4Y0mqN1PgBk35sJe-V50cIlg/edit?usp=sharing**](https://docs.google.com/document/d/1bPy1zE5PnfrTF63Dy_T4Y0mqN1PgBk35sJe-V50cIlg/edit?usp=sharing)

This file will be uploaded to Github on 08/03 9:00pm by Shiyun.

**README file: Shiyun**

[**https://github.com/shiyunlian/hospital\_system#readme**](https://github.com/shiyunlian/hospital_system#readme)

This file will be completed on 08/03.